|  |  |  |  |
| --- | --- | --- | --- |
| **WBS** | **Task Description** | **Start Date** | **End Date** |
| **Preliminary Work** | | | |
| 1.1 | Understanding the requirement | 4/4/2022 | 6/4/2022 |
| 1.2 | Project Planning | 6/4/2022 | 10/4/2022 |
| 1.3 | Project Analysis | 10/4/2022 | 12/4/2022 |
| **Research** | | | |
| 2.1 | Research of tools and techniques | 12/4/2022 | 14/4/2022 |
| **Study of Tools and Design** | | | |
| 3.1 | Study of HTML, CSS, JS | 14/4/2022 | 31/4/2022 |
| 3.2 | Study of PHP | 1/5/2022 | 11/5/2022 |
| **Designing the System** | | | |
| 4.1 | Designing of the project | 12/5/2022 | 22/5/2022 |
| **Development** | | | |
| 5.1 | Frontend Development | 22/5/2022 | 29/5/2022 |
| 5.2 | Backend Development | 30/5/2022 | 9/6/2022 |
| **Testing** | | | |
| 6.1 | System Testing | 9/6/2022 | 13/6/2022 |